## Slide 1
NBCU AdSales QE Team
MONTHLY Business Review
JULY 2022

## Slide 2: Agenda
Project Updates
Release Metrics
Automation Metrics
Resource Roster
1
2
3
4
5
6
Automation Strategy
Workforce Transformation
Action Items
7

## Slide 3
S. No | Action Item | Strategy / Initiative | Owner | Task Status | ETA
1 | CopyWrite Test Strategy and Dashense Demo | BDD Implementation | Guru Shankar / Archana | Developed Test Strategy for CopyWrite testing with BDD and Early Automation solutions – Completed Demo Dashense features and testing approach – Completed | 5/27/22
2 | Salesforce Automation Strategy and Plan | Automation Coverage | Jagdish / Guru Shankar / Vijay / Gayathri | Perform PoC on tools like Selenium and TOSCA – Demo the findings – Completed Develop Automation Strategy and Implementation Plan – Completed Resource fulfilment as per the Plan – Completed | 6/3/22
3 | Implement Jira for Testcase Management | Agile Test Management | Jagdish Singh / Murali | Perform PoC and compare features of QMetry and Zephyr plugins of Jira – Completed Setup meeting with UPR team on their QMetry usage - Completed Develop deployment plan for Jira QMetry in AdSales projects - In Progress Perform POC on Tempo for Effort Tracking – In Progress Deploy Jira QMetry for Testcase Management - Yet to Start | 8/26/22
4 | E2E Test Automation Strategy for PTV, UWS and OnAir | Automation Coverage | Murali | Develop Automation Strategy for UWS+ applications data pipeline – Completed Prepare implementation plan – Completed Script Development for Monitoring – In Progress | 8/5/22
5 | Develop and Review Metrics | Agile Test Management | Ravi / Murali | Develop metrics to track Agile readiness of QE team – Completed Implement centralized repository to track Production Issues – In Progress Include a metric to track defects found late – In Progress | 7/22/22
6 | Standardize BDD Testing Approach | Automation Strategy | Murali / Guru Shankar | 1. Standardize and roll out BDD Testing Approach – In Progress | 6/24/22 8/5/22
7 | Publish baseline Skill Matrix as part of Workforce Transformation | Workforce Transformation | Deepa / Pavan / Sahithi | Short Term goal of adding Automation Skillsets through new positions – Completed Baseline Skill Matrix of the team and Review – Completed Define Target Skills – Completed Develop implementation plan for Target Skills – Completed Skill Development based on Target Skills – In Progress Build centralized Knowledge Repository – Not Started | 9/30/22 (Ongoing)
8 | Review Audience Library – App Architecture and Test Strategy | Test Management | Ravi | Review meeting to be scheduled – Not Started | 7/22/22
Action Items

## Slide 4
App Name / Release Name | Go Live Date | Release Overview | Number of |  |  | Automation Tests Executed (F+R) | % Automation | QE Defects | Production Issues
 |  |  | Functional Testcases Executed | Regression Testcases Executed | Total Tests Executed |  |  |  | 
CSuite | 07.16.2022 | Release 33 |  |  |  |  |  | 15 | 0
AIR | 05.16.2022 | Release V7.1.0 | 25 | 185 | 210 | 330 | 77% | 4 | 0
 | 05.31.2022 | Release v7.2.0 | 19 | 220 | 239 | 220 | 82% | 9 | 0
 | 06.27.2022 | Release v7.2.1 | 13 | 250 | 263 | 280 | 89% | 3 | 0
PTV (aIO) | 05.25.2022 | Release v1.0.0 | 126 | 110 | 202 | 110 | 79% | 18 | 0
CopyWrite | 06.06.2022 | Release 3.4.1 | 20 | 130 | 420 | 390 |  | 15 | 0
FIT | 05.26.2022 | Release 3.2 | 12 | 312 | 318 | 40 | 18% | 0 | 0
OP1​ | 05.20.2022​ ​ | Release 2022.3 & Release 2022.4 | 16 | 298 | 308 | 292 | ​94% | 0​ | 0​
Microservices / Southampton | 05.17.2022 | Enhancement of Plan Unit Detail API | 0 | 44 | 44 | 44 | 100% | 3 | 0
Microservices / Hotfix | 06.13.2022 | Advertiser Procedure - Change to Upsert Logic | 0 | 6 | 6 | 0 | 0% | 0 | 0
Microservices / HashiCorpVault | 06.27.2022 | HashiCorpVault Migration for CI Integration APIs | 0 | 215 | 215 | 215 | 100% | 1 | 0
UWS DataStream / Man United | 05.25.2022 | Plan Ingest V2 implementation and UWS Integration | 95 | 62 | 157 | 62 (Partially Automated) | 39% | 22 | 0
PUB Digital | 05.04.2022 | v4.7.0: Source Delivered Impressions from Hubble + 60% Probability in Demand | 26 | 378 | 404 | 339 | 84% | 1 | 0
PUB Digital | 06.21.2022 | V4.8.0: Capacity Automation | 83 | 378 | 461 | 341 | 74% | 7 | 0
CIR | 06.24.2022 | Bug fixes, S3 integration and DB user changes | 20 | 250 | 270 | 250 | 100% | 0 | 0
Release Metrics – Jul 2022

## Slide 5
App Name / Release Name` | Go Live Date | Release Overview | Number of |  |  | Automation Tests Executed (F+R) | % Automation | QE Defects | Production Issues
 |  |  | Functional Testcases Executed | Regression Testcases Executed | Total Tests Executed |  |  |  | 
Wide Orbit Traffic v21 (Local) | 05.07.2022 | Some new functionalities being introduced in the application & also fixed issues. | 226 | 189 | 415 | 189 | 45% | 17 | 0
Sell SMART & Skycastle (Local) | 06.16.2022 | New Station and Platform added in Pipeline. Skycastle requests created with Prospect advertiser should be replaced with WO accounts if Prospect acct is replaced and archived. Update custom label for BD Advertisers | 40 | 26 | 40 | 0 | 0 | 0 | 0
Release Metrics – Jul 2022
SALESFORCE | 29/07/2022 | Apple New UK stories ,New planner creation ,opportunities owner for deal and opportunities creation.Anzu UK stories,lead stories,MDM stories,new properties added,Onair field change to plan number. | 135 | 337 | 206 | 0 | 0 | 0 | 0

## Slide 7
Application Group | App Name | Automation Framework Details | Number of |  | % Regression Automated | Script Run time (hours) | Manual Regression time (for non-automated testcases, if any) in hours | Regression Cycle Time
 |  |  | Regression Testcases | Regression Testcases Automated |  |  |  | 
Campaign Management | CDeals | BDD | 102 | 70 | 69% | 8 | 8 | 1 day, 2 resources
 | CDelivery | BDD | 150 | 111 | 74% | 6 | 8 | 1 day, 2 resources
 | OP1 API | BDD | 298 | 292 | 94% | 7 | 2 | 1 day, 2 resources
 | CIR Dashboard | TestNG Selenium | 55 | 55 | 100% | 8 | 32 | 2 days, 1 resource
Sales Enablement | PAM | SAT Framework | 1643 | 1643 | 94% | 8 |  | 2 days, 1 resource
 | Agency Gateway (Automation) | SAT(Keyword driven framework) | 100 | 100 | 100% | 8 | 0 | 1 day, 1 resource
Supply Enablement | FIT | BDD | 312 | 40 | 18% | 0.5 | 16 | 2 days, 1 resource
 | AIR | BDD | 300 | 250 | 75% | 8 | 16 | 1 day, 1 resource
Local | Wide Orbit Traffic | Test Complete | 291 | 189 | 65% | 40 | 32 | 5 days, 2 resources
UWS+ | PUB Digital | Test NG | 361 | 343 | 95% | 16 | 2 | 2 days, 2 resources
 | UWS Data Streams Microservices | BDD | 562 | 124 | 22% | 16 | 170 | 5 days, 5 resources
 | PTV |  | 150 | 110 | 79% | 4 | 16 | 1 day, 1 resource
 | Copywrite | BDD | 130 | 130 | 80% | 6 | 2 | 2 days , 2 resources
Automation Metrics – Jul 2022

## Slide 8
Workforce Transformation
Average Targeted skill score across every team, every skillset by end of Q3’ 2022 – is 3 (Medium Competence - Needs Occasional Support)
    Better Automation coverage with higher stability (including ability to design and execute automation)
    Existing resources who are either SMEs, SME - specialists or already at QE level(Frontend/Backend) to be retained
    Existing resources who are SMEs and need to acquire QE skills (Frontend/Backend) to be trained
    Media Skills and related Trainings are prioritized
Chart: Consolidated Skills Score Month on Month
| 44621 | 44652 | 44682 | 44713
FE QE Auttomation Skill Score | 2.3777 | 2.3777 | 2.4426 | 2.4901
BE Automation plus Manual QE Skills Score | 2.3482 | 2.3482 | 2.414 | 2.4747
Media Skills Score | 2.0189 | 2.0189 | 2.0862 | 2.2193
Chart: 
| FE QE Auttomation Skill Score | BE Automation plus Manual QE Skills Score | Media Skills Score

Chart: Sales Enablement
| FE QE Auttomation Skill Score | BE Automation plus Manual QE Skills Score | Media Skills Score
 | 3.4068 | 3.0858 | 1.3438
Chart: UWS+
| FE QE Auttomation Skill Score | BE Automation plus Manual QE Skills Score | Media Skills Score
 | 2.5252 | 2.4695 | 2.53
Chart: Campaign Management
| FE QE Auttomation Skill Score | BE Automation plus Manual QE Skills Score | Media Skills Score
 | 2.6548 | 2.6 | 2.6667
Chart: Supply Enablement
| FE QE Auttomation Skill Score | BE Automation plus Manual QE Skills Score | Media Skills Score
 | 3.474 | 3.125 | 3
Chart: 
| FE QE Auttomation Skill Score | BE Automation plus Manual QE Skills Score | Media Skills Score
 | 2.1848 | 2.0714 | 1.4286

## Slide 9
Jira deployment roadmap
Phase 1:
Process setup and Piloting
Implementation Phases and Building Dashboard
Phase 4:
Migration of Pivotal Projects to JIRA
Phase 3:
Migrate historical test cases and Dashboard development
Phase 2:
Release based Roll out
Actions :
Pilot with following Apps -
  UWS DataStream
  Microservices
  CI Integration
  OP1
Training for all resources
Tempo pilot from 7/1/22
Actions :
Start testcase development activities in Jira from a defined release
Manually Import the stories to Jira for projects still running in Pivotal Tracker
Uploading test results to JIRA for all new releases
Process alignment with TPMs
Share Jira links in Pivotal Tracker for Engineering, Product and TPMs visibility
Actions :
Working with SOS team for possibility of migrating historical testcases to QMetry.
In conversation with QMetry team in parallel
Develop Release dashboard and cross application dashboards
Tempo rollout for Effort planning and tracking
Actions :
Migrating requirements to JIRA
All projects to follow JIRA process
SmartBDD integration for End-to-End Automation
SOS integration and dashboards from Tableau

## Slide 10
QE Metrics – Jul 2022

## Slide 11
Salesforce Automation Strategy & Status
Priority | Module | INTEGRATION | Test case in current regression suite
P1 | Deals |  | 6
 | CNBCI Deal |  | 16
 | Opportunity |  | 49
 | CNBCI Opportunity |  | 30
 | Deals Intergartion ( On AIR/ OP1 / MONDAY.com) | Yes | 7
 | Opportunity UWS Integration ( UWS) | Yes | 3
P2 | Kafka Integration logs( SF- UWS/ OP1) | Yes | 56
 | Account - INT( ONAIR / PAM) | Yes | 0
 | SF-UWS ( User) |  | 23
 | Events |  | 2
 | I & M |  | 10
 | Accounts |  | 7
 | Categories |  | 2
 | Contacts |  | 8
 | UTD |  | 18
P3 | Pardots |  | 2
 | Pitches |  | 9
 | Schedules |  | 3
 | Shows |  | 3
 | Tickets |  | 3
 | Trade contact list |  | 4
 | PAM-SF | yes | 0
 |  | Total | 261
Activity | Sprint 0 ( onboarding sprint) | Sprint 1 | Sprint 2 | Sprint 3 | Sprint 4 | Sprint 5 | Sprint 6 | Sprint 7 | Sprint 8 | Sprint 9
Automation resource count | 4 | 4 | 4 | 4 | 4 | 4 | 4 | 4 | 4 | 4
Effort in hours per release | On boarding and application KT sessions | 256 | 256 | 256 | 256 | 256 | 256 | 256 | 256 | 256
Functional coverage - Test case count (on sprint start date) |  | 261 | 275 | 324 | 357 | 387 | 417 | 447 | 477 | 507
TC count (Test design + new test cases identification) |  | 14 | 49 | 33 | 30 | 30 | 30 | 30 | 30 | 30
Automated test cases by end of the sprint |  | 0 | 45 | 75 | 130 | 205 | 280 | 355 | 430 | 505
Automation coverage % |  | 0.00% | 16.36% | 23.15% | 36.41% | 52.97% | 67.15% | 79.42% | 90.15% | 99.61%
Business reusable scripts
UI validations
API Validations
Data base validations
File Mockup Validations
Batch job validations
BDD Suite
Features
Scenarios
Test data
Object repo
Integrable in the CI/CD build pipeline for Continuous test
Jenkins Console Dashboard
Excel Read
Kafka Validations
Reporting
Runner class
Parallel execution
Test Filtering
Env properties
Profile Type Config
Deals
Opportunities
Events
Accounts
Categories
Pardots
Pitches
Schedules
Shows
Tickets
Trade contact
UTD
Kafka Integration Logs
Deals INT
Opportunity – UWS integration
Tags
Current Automation updates:
Functional KT sessions are InProgress
BDD framework structure is walked over to the team
Deals creation scripting completed for 17 test cases.
Opportunities module scripting and analysis is iprogress.
Test scripts are converted to Page object model
WIP
QA Delivery Highlights
PAM >SF> Monday.com Integration for Adsmart deals
Implemented handle Measurement type and Currency type fields to SF/PAM
Opportunity clean up and regression testing for Media Ocean Integration
PAM to SF Integration- Implemented Dynamic Quarters for Digital, Quarterly Override

## Slide 12: Project updates – Sales Enablement
Salesforce
Tested and verified the sprint 18.3 & 18.4.
Sprint 18.3 is Apple News UK .
New opportunity owner and planner is added for creation of deal and opportunities.
MPR alerts for new users are added in public group.
LOB/Project Teams
Accomplishments
Jul '22
Planned Activities
Aug'22
Risks/Resourcing/
Support Required
PAM/RMX/AG
N/A
MSTR
Tested and Delivered 2 PROD Releases
2 Releases on PAM(SMSDB)
18.3 - Sports Deals from PAM
N/A
TCRM
Tested and delivered New Dashboards
    DTS Advertiser Breakout Dashboard
    Client snapshot Dashboard
    Sports Dashboard
    PAM Discrepancy Dashboard
Enhancements stories-Opportunities Sales Dashboard, DTS Dashboard and PAM Discrepancy Dashboard
Enhancement Stories -Client Snapshot and Opportunity Dashboard
N/A
Tested and Delivered Sprint 17.5, 17.6 , 17.6.1, 18.1 and 18.2- Salesforce Integration stories which utilizes the Unified Data Fabric to send PAM deal data to Salesforce in order to create Opportunities
Completed Regression testing for 17.6 and 17.6.1 for PAM and RMX
Completed Regression testing for 18.1 and 18.2 for PAM
N/A
N/A
Lead generation enhancement.
GLAS 18.5: Verticals, Plan #
Optimize the leads process in salesforce

## Slide 13: Project updates – UWS+
Microservices & UWS DataStream
Release Newcastle, Southampton, Tottenham, West Ham and Man united are successfully deployed in production
Kill and Add’ stories of Plan Ingest Testing
Release Tottenham, Norwich city and Wolverhampton
LOB/Project Teams
Accomplishments
Jul'22
Planned Activities
Aug'22
Risks/Resourcing/
Support Required
Copy Write
Validation of Dashense Integration V3.4.1 and V3.4.0 User Stories
Regression for V3.4.0
Release sign off for V3.4.1
Creation of test data utility
Release 4.0
Go live of 3.4.0 and 3.4.1 on 6th June
N/A
PTV Ingest (aIO)
First release PTV went live on 05.25 successfully
Release Sign off on 05.25
N/A
PUB Digital
Release Go Live – 4.7.0 and 4.8.0
Release 4.9.0
Complete Automation of Pending items(Data Calculations) from release 4.6.0(refresh related tcs), 4.7.0( Hubble delivery from athena), 4.8.0(automated capacities)
Migration to BDD framework for P1 Modules
Scope kept changing for release 4.9.0 to be considerate of new urgent business request and to go live with it as soon as possible
Dynamic Pricing
N/A
Release 1.1.0
07.15 planned release and All NBC properties and other functional changes are planned

## Slide 14: Project updates – Campaign MANAGEMENT
CSuite
Successful deployment of Release 33 which covered - Oracle 19c DB migration, Mongo DB on Prem to AWS and CDW to AWS migration.
Supported Product Team to perform post production validations for provide sign off
Received client appreciation for all the QA efforts during testing and production deployment.
Grooming newly added resources to bring them on speed in deliverables
Work on Release 34
NA
LOB/Project Teams
Accomplishments
Jul’22
Planned Activities
Aug’22
Risks/Resourcing/
Support Required
Op1 API
Worked on release 2022.4 release cases​.
Automating release 2022.4 cases​.
Regression testing in prestage & staging env for previous releases
Working on JIRA testcase mapping.
Uploading cucumber feature file test cases to JIRA​
Regression script refactoring​
Upcoming release 2022.5
NA
Reporting Dashboard
Following fix have been tested and went live
DB user changes to even
S3 integration for Planning Revenue report
Fix for Specific user are unable to access browser version of On Air Dashboard
Expected to work on following changes
NA

## Slide 15: Project updates – Supply Enablement
AIR Audience Library(AL)
Completed AIR E2E Regression
Delivered Audience Library V2.2.0 Release
Test Preparation completed for 17 tickets in AIR V7.2.0 and Execution is in progress
AIR V7.3.0 Req analysis is in progress
NA
LOB/Project Teams
Accomplishments
Jul'22
Planned Activities
Aug'22
Risks/Resourcing/
Support Required
FIT
Created testcases for 3.2 & v3.3 features
Executed created testcases for v3.2 & v3.3 features
Completed regression testing for UI as part of v3.2 & v3.3 release
Working on the new group and entertainment tab automation
Planning to complete automation on contextual page.
NA
CI Integration
QA testing for below:
  TVROCS- Snowflake Migration
  HashiCorp Vault Migration
  Sales data feed - PAM Report to S3 Drop
  EMS Migration
  Angular Data Validation
  Alternate 3 - Compare
  Database credential change for Compare, Carmine and Agency Portal
Mediamix changes
Plan EDI report validation
NA

## Slide 16
Project updates – Local
Wide Orbit Traffic
Testing completed for all the New requirements and fixed issues for V21
Sign off provided by QA for V21
ALM updated with all Manual and Automation Regression test cases
High level Sanity testing in EC QA GA9 using hot fix Build
Start preparing for WOT V21 GA10 release
Automation of WON regression
QA will be working on upcoming New Release suite
NA
LOB/Project Teams
Accomplishments
Jul'22
  Planned Activities
  Aug'22
Risks/Resourcing/
Support Required
Local BI Roadmap
Requirement analysis is completed
Test cases are completed for the user stories which are planned for deployment.
KASA/KTEL TLMD Stations Revenue Addition change completed.​
Promo Reports for Non-Rated Stations Addition changes validated.
Testing for user stories in development is been planned.
Promo-PSA Analysis Report & Promo-PSA Performance data validation completion​
Testing completion of RSN Stations Advertiser Cancellation Reports​
ETMO Station Addition and OOH Platform Testing are planned
NA
Others
WOT V21 upgrade has been deployed to Production on May 7th & no issues were reported so far.
Intellipost platform upgrade testing, Data testing for MSTR Upgrade, Log4J remediation testing, Special Events Dashboard testing & Intellipost Browser Compatibility testing is completed.
Testing of reports & functionalities in stage for MSTR Upgrade is completed.
In SMART CRM, OSCT-6083/COES-7244, OSCT-7091/COES-8927, COES-9391, OSCT-5615/COES-6660, OSCT-7404/COES-9453 were completed
OSCT-7307/COES-9505 & OSCT-7477/COES-9553 is planned
NA
Research Refactor
Test cases & test data creation is been done.
Functional testing is completed.
QA provided sign-off on 08-June
Finance Application
SIC Pacing Automation testing is completed & QA gave sign-off after retesting the issues found
CPT testing for May user stories are completed & QA gave sign-off on this as well
Testing for some changes were done for Attribution Workflow & SIC Q2.
Some improvement testing are planned for SIC
CPT testing for new user stories are planned.​
Defect retesting
No work is planned as of now.
NA
NA

## Slide 17: Offshore/Onshore Resources
SI. No | Employee Name | Skills | Offshore/Onshore | Team / Applications Supported
1 | Abhinav Pattanayak | Functional Testing | Onshore | Local - BI & Analytics, WideOrbit, Salesforce CRM, Financial Applications
2 | Ahmet Turk | FE & BE Automation | Onshore | UWS Datastreams
3 | Anju Gothi | FE & BE Automation | Onshore | CSuite
4 | Archana Rajendran | Functional Testing | Onshore | CI Integration and Copywrite
5 | Chandan Mahato | FE & BE Automation | Onshore | PTV
6 | Deepa Chhabria | Functional Testing | Onshore | PUB Digital
7 | Gayathri Narayanan | Functional Testing | Onshore | PAM, Agency Gateway, RMX, Salesforce CRM, MSTR and Tableau CRM
8 | Guru Shankar Muthu Raj | FE & BE Automation | Onshore | Salesforce CRM
9 | Hannah Janjram | Functional Testing | Onshore | CSuite
10 | Jagdish Singh | FE & BE Automation | Onshore | OP1 APIs and CIR Dashboard
Onshore Headcount | 14
Offshore Headcount | 38

## Slide 18: Offshore/Onshore Resources
SI. No | Employee Name | Skills | Offshore/Onshore | Team / Applications Supported
11 | Murali Nagarajan | FE & BE Automation | Onshore | UWS Data streams, Microservices & CI Integration
12 | Rajani Junnoothula | FE & BE Automation | Onshore | Microservices & CI Integration
13 | Ravishankar Ponnapati | Functional Testing | Onshore | AIR , PTV, Audience Library, Dynamic pricing, and DMT
14 | Vijayakumar Sriram | Functional Testing | Onshore | Salesforce
15 | Aakankshaa Srivastava | ETL testing, API testing, Functional testing | Offshore | Finance Applications (SIC, Attribution Workflow, CPT)
16 | Ajay Rajput | Selenium Automation | Offshore | Csuite
17 | Ashok Maggam | Selenium, Cucumber framework, TestNG, MySQL, API Testing manual, Java | Offshore | AIR Automation
18 | Ashwini B,R | Manual, PL/SQL/API testing | Offshore | UWS, Onair
19 | Ashwini Hadkar | Functional, DB Testing, API Testing , Python | Offshore | CSuite
20 | Vijaykumar Palla | Selenium, Java | Offshore | AIR Automation

## Slide 19: Offshore/Onshore Resources
SI. No | Employee Name | Skills | Offshore/Onshore | Team / Applications Supported
21 | Chetan Kumar | Selenium, Java | Offshore | UWS, Onair
22 | Deepika Kollogu | Selenium | Offshore | PAM Automation
23 | Disha Kharwadkar | Manual testing, SQL testing | Offshore | WOT Frontend
24 | Divya Mathur | Manual/Automation | Offshore | PUB Digital
25 | Geetha Suryavanshi | Functional Testing, Selenium, core Java, TestNG, API Manual, SQL | Offshore | PAM and Agency Gateway
26 | Haseeba Nazneen | Manual, PL/SQL/API testing | Offshore | UWS, Onair
27 | Khushboo Verma | Manual, PL/SQL/API testing | Offshore | UWS, Onair
28 | Meenakshi Thambichetty | Functional DB Testing, API Testing | Offshore | CI Integration
29 | Bhargava Kalpana Mallina | Manual/Automation | Offshore | CopyWrite
30 | Mohan Reddy P | Selenium & Rest assured Automation | Offshore | Op1 Automation

## Slide 20: Offshore/Onshore Resources
SI. No | Employee Name | Skills | Offshore/Onshore | Team / Applications Supported
31 | Mourya S | Selenium & Rest assured Automation | Offshore | Op1 Automation
32 | Nandheeswari R | ETL testing, SAP Functional testing | Offshore | MSTR & SpoTime
33 | Peeyush Kumar Gangwal | Test Complete & Selenium Automation, Python | Offshore | WOT Frontend
34 | Prachi Shinde | Functional, DB Testing, API Testing | Offshore | CI Integration
35 | Priyanka Yadagiri | Manual/Selenium Automation | Offshore | FIT
36 | Purabi Bhattacharya | Salesforce | Offshore | Salesforce CRM
37 | Sai Kiran Tangudu | Functional, DB Testing, API Testing , Python | Offshore | CSuite
38 | Sai Krishna Begari | ETL testing/Manual | Offshore | UWS, Onair
39 | Sangeetha Mishra | Functional, Salesforce Testing,SQL quries. | Offshore | PAM Salesforce
40 | Sakshi Indurkar | Selenium , API testing | Offshore | Agency Gateway Automation

## Slide 21: Offshore/Onshore Resources
SI. No | Employee Name | Skills | Offshore/Onshore | Team / Applications Supported
41 | Sandeep Kumar panda | Selenium, Java | Offshore | UWS, Onair
42 | Santhosh Veluri | Manual/Automation | Offshore | CopyWrite
43 | Saranya Bosuru Giri | Functional, Mobile testing ,API Postman,SQL, Selenium with TestNG | Offshore | MSTR and Tableau CRM
44 | Sava Ravikiran | Selenium, Java | Offshore | AIR Automation
45 | Shiva Nihal | Functional, Selenium java-basics | Offshore | Salesforce CRM
46 | Shruthi Vastrad | PL/SQL, Manual/API testing | Offshore | UWS, Onair
47 | Shubham Barde | Selenium Automation | Offshore | CSuite
48 | Shubham Khare | BDD Cucumber, Selenium Java, HTML, CSS | Offshore | Dynamic Pricing, Ptv
49 | Shweta Shalini | ETL testing, API testing | Offshore | MSTR, SpoTime, Intellipost, WOT
50 | Srisharada Bangari | Functional, Salesforce, Performance Testing | Offshore | PAM and Agency Gateway

## Slide 22: Offshore/Onshore Resources
SI. No | Employee Name | Skills | Offshore/Onshore | Team / Applications Supported
51 | Trisha Datta | Selenium , Java , C# , UFT , python , SQL | Offshore | Csuite
52 | Unnatha Nathi | Functional, Salesforce Testing | Offshore | RMX

## Slide 23: Appendix

## Slide 24
Tactical plan implemented
All new positions and replacement positions are fulfilled with Automation skillsets
Knowledge Management Epic added to Automation Strategy
Completed 2 Brownbag sessions so far on
  API Automation basics
  Static Code Analysis
Short term implementation
Skillset Identification
Implementation
Phase 1: Assessment & Planning
  Perform workforce assessment to identify current skill (in collaboration with the leads on the ground)
  Timeline for assessment - 3/31
Phase 2: Target skill identification & Planning
  Identify target skill for individuals
    In alignment with project needs
    Review skill matrix with team
    Prioritize target skills with Leadership
  For Reskilling: Collaborate with L&D and create a training calendar for identified skills
  Timeline : 4/30/22
  Ensure business continuity during training hours (ZITB – Zero Impact To Business)
Phase 1: Frontend QE Transformation
  Identify resources to reskill on Frontend QE
  Complete trainings identified
  Timeline – 06/30/22
Phase 2: Backend QE Transformation
  Identify resources to reskill on Backend QE
  Complete trainings identified
  Timeline – 06/30/22
Phase 3: KM Assets Building
  List mode of implementation (docs, videos, etc., ) & assign owners
  Roll out Knowledge Base Repository for Media, Tech and Testing contents – 7/31/22
  Better Automation coverage with higher stability (including ability to design and execute automation)
  Existing resources who are either SMEs, SME - specialists or already at QE level(Frontend/Backend) to be retained
  Existing resources who are SMEs and need to acquire QE skills (Frontend/Backend) to be trained
QE Transformation – Workforce Transformation